Sprint Backlog – Assignment 2

Group Number: 22
Date:04/12/2025

Team Members:

- Ahmad Shhade 212790471 ahmad.shhade@e.braude.ac.il

- Emad Taha 213914062 emad.taha@e.braude.ac.il

- Esa Shibli 212188460 esa.shibli@e.braude.ac.il

- Yamen Abu-Ahmad 212760870 yamen.abu.ahmad.wawi@e.braude.ac.il

Scrum Roles

| Product Owner: | Ahmad |
| --- | --- |
| Scrum Master: | Emad |
| Development Team: | Essa, Yamn |

Sprint Backlog (From Assignment 1 to Assignment 2)

Sprint Goal:

להשלים את מודל ה-UML המלא  (Activity, Class, Sequence, Package), לפתח אבטיפוס Server–Client  עובד מול DB, ולהגיש תכנון פרויקט + מסמכים נלווים.

Sprint Task Breakdown:

1. UML – Activity Diagrams

| Task | Hours | Owner |
| --- | --- | --- |
| Build Activity Diagram – Order Table Process | 5 | Ahmad |
| Build Activity Diagram – Reports Status | 5 | Emad |

2. UML – Class Diagram (with ECB, OCSF, Patterns)

| Task | Hours | Owner |
| --- | --- | --- |
| Create Initial Database Schema (class level) | 5 | Emad |
| Create Package Diagram | 5 | Ahmad |
| Finish Class Diagram | 5 | Emad, Essa |
| Review All Diagrams | 5 | All |

3. UML – Sequence Diagrams

| Task | Hours | Owner |
| --- | --- | --- |
| Create Sequence Diagram – Table Order + Cancel + Payment | 5 | Ahmad |
| Create Sequence Diagram – Subscriber Reports | 5 | Emad |

4. Prototype Development – Server & Client

| Task | Hours | Owner |
| --- | --- | --- |
| Install Required Software | 5 | All |
| Build Client GUI | 5 | Ahmad, Yamn |
| Build Prototype Server | 5 | Essa, Yamn |
| Create Prototype Client | 5 | Ahmad, Yamn |
| Test Prototype Networking | 5 | All |
| Test Client–Server DB Write | 5 | Essa |
| Test Client–Server DB Read | 5 | Essa |
| Sprint Prototype Review | 5 | All |

5. Project Management – ToDoList + Scrum

| Task | Hours | Owner |
| --- | --- | --- |
| Create New ToDoList | 5 | Ahmad |
| Update Weekly Schedule | 5 | All |
| Team Meeting (multiple weeks) | 10 | All |
| Task Distribution | 5 | All |
| Review Assignment 1 | 5 | All |

Sprint Velocity Summary

| Category | Total Hours |
| --- | --- |
| UML (Activity, Class, Sequence, Package) | ~45h |
| Prototype (Server, Client, DB) | ~40h |
| Meetings + PM | ~20h |
| Total Sprint Effort | ~105 hours |

Sprint Deliverables

- Activity Diagrams

- Class Diagram

- Sequence Diagrams

- Package Diagram

- Working Prototype (Server + Client)

- Updated ToDoList Plan

- Sprint Backlog Document